SOFTWARE ENGINEERING DOCUMENTATION

Minutes of Meeting (MOM) & Weekly Activity Log

Gold Analysis Platform

Real-Time Gold & Market Intelligence System – XAU/USD & XAG/USD

Lecturer:

Hendra Jayanto

Class:

Artificial Intelligence 1

Created by:

Cristine Valentina

Habil Baihaki Ramadhan

Johana Veronica Setiawan

Nasywa Chonifahtun Fiqrihiyah

Nisrina Izza Nur Aisyah

Shanty

INFORMATICS – FACULTY OF COMPUTER SCIENCES

PRESIDENT UNIVERSITY

2025/2

# PROJECT OVERVIEW

| Week | Period | Main Focus |
| --- | --- | --- |
| Week 1 | 21 – 27 January 2026 | Team Formation & Initial Brainstorming (IDX Stock Analyzer) |
| Week 2 | 28 January – 3 February 2026 | Lecturer Consultation & Pivot Decision: IDX → Gold Analysis Platform |
| Week 3 | 4 – 10 February 2026 | Repository Setup, Supabase Initialization & Tech Stack Finalization |
| Week 4 | 11 – 17 February 2026 | App Layout, Stooq Proxy & Live Price Feed |
| Week 5 | 18 – 24 February 2026 | Yahoo Finance Integration, Live Chart & Sprint Review |
| Week 6 | 25 February – 3 March 2026 | Technical Indicator Overlays |
| Week 7 | 4 – 10 March 2026 | AI Prediction Engine & News Sentiment Panel |
| Week 8 | 11 – 17 March 2026 | Telegram Integration, Supabase Auth & Bug Fix |
| Week 9 | 18 – 24 March 2026 | Price Alerts, Correlated Assets & Economic Calendar |
| Week 10 | 25 – 31 March 2026 | Expert Analysis, i18n & Production Deployment |
| Week 11 | 1 – 7 April 2026 | Trading Simulator, Final QA & Presentation |

# WEEK 1  |  21 – 27 JANUARY 2026

Focus: Team Formation & Initial Brainstorming (IDX Stock Analyzer)

## Activity Log

| Date | Member(s) | Activity |
| --- | --- | --- |
| 21 Jan | All | Kick-off meeting via Google Meet. Team of 6 formed, roles tentatively assigned. Course brief reviewed. Proposed project: IDX Stock Analyzer (real-time Indonesian stock dashboard). |
| 22 Jan | Habil, Nasywa | API research for IDX stocks: Yahoo Finance (limited), IDX portal (static CSV), Alpha Vantage (no IDX on free tier), Investing.com (scraping prohibited). No viable free real-time source found. |
| 23 Jan | Johana, Cristine | Drew UI wireframe sketches for IDX dashboard: Market Overview, Stock Detail, and Watchlist views. |
| 24 Jan | Shanty, Nisrina | Evaluated charting libraries (Recharts, Chart.js, ApexCharts)—Recharts shortlisted. Compared Supabase vs Firebase for auth. |
| 27 Jan | All | Compiled research. Blockers confirmed: no free real-time IDX API, CORS restriction. Agreed to consult lecturer before committing to a direction. |

## Minutes of Meeting  —  21 January 2026

Time: 19.00 – 21.00 WIB

Location: Online – Google Meet

Attendees: Cristine Valentina, Habil Baihaki Ramadhan, Johana Veronica Setiawan, Nasywa Chonifahtun Fiqrihiyah, Nisrina Izza Nur Aisyah, Shanty

Agenda

Team introductions and role assignment

Review project brief and rubric requirements

Idea generation: candidate project topics

Assign Week 1 research tasks

Decisions Made

Project proposed: IDX Stock Analyzer (pending lecturer approval).

Tech stack tentatively agreed: React + TypeScript + Vite.

Weekly meetings every Monday at 19.00 WIB via Google Meet.

Action Items

| Assigned To | Task | Due |
| --- | --- | --- |
| Habil, Nasywa | Research free real-time APIs for IDX stocks | 27 Jan |
| Johana, Cristine | Create UI wireframe sketches for IDX dashboard | 27 Jan |
| Shanty | Shortlist charting library (Recharts vs alternatives) | 27 Jan |
| Nisrina | Compare Supabase vs Firebase: features and free tier | 27 Jan |
| All | Consolidate findings into shared Google Doc | 27 Jan |

# WEEK 2  |  28 JANUARY – 3 FEBRUARY 2026

Focus: Lecturer Consultation & Pivot Decision: IDX → Gold Analysis Platform

## Activity Log

| Date | Member(s) | Activity |
| --- | --- | --- |
| 28 Jan | All | Attended AI-1 class. Presented IDX Analyzer concept to Mr. Hendra Jayanto. Lecturer flagged the lack of free real-time IDX APIs as a high risk and recommended pivoting to gold (XAU/USD)—globally supported, abundant free APIs, strong AI potential. |
| 29 Jan | Habil, Nasywa | Rapid gold API research: Stooq.com = free XAU/USD CSV endpoint; Yahoo Finance = free historical OHLC. CORS solution: Vercel Serverless Functions proxy. |
| 30 Jan | All | Emergency meeting. Unanimous vote to PIVOT to Gold Analysis Platform. Scope defined: live price, chart, AI prediction, Telegram alerts, paper trading, bilingual UI. |
| 3 Feb | All | Updated project brief document to reflect the pivot. New roles confirmed: Habil + Nasywa (backend/API), Johana + Cristine (UI), Shanty (charts), Nisrina (auth/DB). |

## Minutes of Meeting  —  30 January 2026

Time: 20.00 – 22.00 WIB

Location: Online – Google Meet

Attendees: Cristine Valentina, Habil Baihaki Ramadhan, Johana Veronica Setiawan, Nasywa Chonifahtun Fiqrihiyah, Nisrina Izza Nur Aisyah, Shanty

Agenda

Recap lecturer feedback from 28 January class

Formal vote: continue IDX vs. pivot to Gold platform

Define new project scope

Reassign component ownership

Decisions Made

PIVOT CONFIRMED (unanimous): Gold Analysis Platform adopted as official project direction.

Nine feature tabs agreed: AI Prediction, Simulator, Telegram, Technical, Fundamental, News, Calendar, Correlation, Experts.

Vercel Serverless Functions = CORS solution for all external API calls.

Action Items

| Assigned To | Task | Due |
| --- | --- | --- |
| Habil | Set up GitHub repo (Vite + React + TS) and invite all members | 4 Feb |
| Johana, Cristine | Redesign UI wireframes for Gold platform (dark mode, 9-tab layout) | 6 Feb |
| Nasywa | Document Stooq and Yahoo Finance API endpoints and field mappings | 3 Feb |
| Nisrina | Prepare Supabase project setup plan and SQL schema draft | 3 Feb |
| Shanty | Confirm Recharts as charting library; plan component structure | 3 Feb |

# WEEK 3  |  4 – 10 FEBRUARY 2026

Focus: Repository Setup, Supabase Initialization & Tech Stack Finalization

## Activity Log

| Date | Member(s) | Activity |
| --- | --- | --- |
| 4 Feb | Habil | Initialized GitHub repository: Vite + React 18 + TypeScript + Tailwind CSS. Configured ESLint, Prettier, main/develop branches. All members invited as collaborators. |
| 6 Feb | Nisrina | Created Supabase project. Wrote SQL schema for users table (telegram_bot_token, telegram_chat_id, preferred_language, initial_balance). Row-Level Security (RLS) configured. Credentials shared with team. |
| 7 Feb | Habil | Created Vercel project and linked to GitHub repo. CI/CD pipeline confirmed—pushes to main trigger automatic Vercel builds. |
| 8 Feb | Shanty | Finalized official Technology Stack document: React 18 + TypeScript, Vite, Recharts, Supabase, Vercel Serverless Functions. |
| 10 Feb | All | All members cloned repo and confirmed local dev server running. Component ownership formally documented and agreed. |

## Minutes of Meeting  —  10 February 2026

Time: 19.00 – 20.30 WIB

Location: Online – Google Meet

Attendees: Cristine Valentina, Habil Baihaki Ramadhan, Johana Veronica Setiawan, Nasywa Chonifahtun Fiqrihiyah, Nisrina Izza Nur Aisyah, Shanty

Agenda

Confirm all members have working local dev environment

Review Supabase schema and Vercel CI/CD setup

Assign Week 4 development tasks (layout and proxy)

Decisions Made

Technology stack finalized and locked: React 18 + TypeScript + Vite + Recharts + Supabase + Vercel.

GitHub Flow adopted: feature branches → PR → code review → merge to main.

Active development begins from Week 4.

Action Items

| Assigned To | Task | Due |
| --- | --- | --- |
| Johana, Cristine | Build main application layout: nav bar, sidebar, tab routing | 14 Feb |
| Habil | Implement /api/stooq.ts serverless proxy; test CORS bypass | 14 Feb |
| Nasywa | Build useGoldPrices hook: fetch, parse CSV, expose as state | 14 Feb |
| Shanty | Build CandlestickChart component shell with mock OHLC data | 14 Feb |
| Nisrina | Set up Supabase auth client in the React project | 14 Feb |

# WEEK 4  |  11 – 17 FEBRUARY 2026

Focus: App Layout, Stooq Proxy & Live Price Feed

## Activity Log

| Date | Member(s) | Activity |
| --- | --- | --- |
| 11 Feb | Johana, Cristine | Built main app layout: top nav bar (tabs, language & theme toggle), sidebar (XAU/XAG price cards), and main content area with tab routing. Dark mode palette applied (gold accent #C9A800). |
| 12 Feb | Habil | Implemented /api/stooq.ts Vercel Serverless proxy. CORS bypass confirmed—browser receives live XAU/USD CSV without errors. |
| 14 Feb | Nasywa | Built useGoldPrices hook: calls /api/stooq every 15 seconds, parses CSV (Open, High, Low, Close), exposes price as React state. Live price updating on screen for the first time. |
| 15 Feb | Habil | Added 1-second tick simulation (±0.3% micro-movement) between Stooq fetches. Price display now appears continuously live, mimicking a real trading terminal. |
| 17 Feb | Shanty | Built CandlestickChart component using Recharts with mock OHLC data. Custom candlestick shapes (green/red). Timeframe buttons (1D, 1W, 1M, 3M) and instrument toggle (XAU/XAG) implemented. |

## Minutes of Meeting  —  17 February 2026

Time: 19.30 – 20.30 WIB

Location: Online – Google Meet

Attendees: Cristine Valentina, Habil Baihaki Ramadhan, Johana Veronica Setiawan, Nasywa Chonifahtun Fiqrihiyah, Nisrina Izza Nur Aisyah, Shanty

Agenda

Demo live price feed on screen (Nasywa)

Review tick simulation effect (Habil)

Plan Yahoo Finance OHLC integration for Week 5

Decisions Made

Live price feed via Stooq proxy confirmed working in development environment.

1-second tick simulation approved—±0.3% variation agreed as optimal value.

Next priority: replace mock OHLC with real Yahoo Finance data.

Action Items

| Assigned To | Task | Due |
| --- | --- | --- |
| Habil | Implement /api/yahoo.ts proxy for historical OHLC data | 21 Feb |
| Shanty, Nasywa | Integrate Yahoo Finance OHLC data into CandlestickChart | 21 Feb |
| Nasywa | Add XAG/USD derivation using gold/silver ratio to the hook | 21 Feb |
| Johana, Cristine | Polish UI layout: spacing, color, responsive breakpoints | 24 Feb |

# WEEK 5  |  18 – 24 FEBRUARY 2026

Focus: Yahoo Finance Integration, Live Chart & Sprint Review

## Activity Log

| Date | Member(s) | Activity |
| --- | --- | --- |
| 19 Feb | Habil | Implemented /api/yahoo.ts Vercel proxy for historical OHLC from Yahoo Finance. Retry logic with exponential backoff + 5-min cache added to handle HTTP 429 rate-limit responses. |
| 21 Feb | Shanty, Nasywa | Integrated live OHLC data into CandlestickChart—replaced mock data. Most recent candle updates in real time with each price tick. Timeframe switching re-fetches and re-renders correctly. |
| 22 Feb | Nasywa | Added XAG/USD derivation inside useGoldPrices: XAG = XAU ÷ goldSilverRatio. Silver price now updates live with no additional API call. |
| 24 Feb | All | Sprint review: full team demoed the live price feed + real OHLC candlestick chart. Core data pipeline approved as production-ready. |

## Minutes of Meeting  —  24 February 2026

Time: 19.30 – 21.00 WIB

Location: Online – Google Meet

Attendees: Cristine Valentina, Habil Baihaki Ramadhan, Johana Veronica Setiawan, Nasywa Chonifahtun Fiqrihiyah, Nisrina Izza Nur Aisyah, Shanty

Agenda

Sprint review: demo live chart with real OHLC data

Confirm XAG/USD derivation approach

Plan Week 6: technical indicator overlays

Decisions Made

Core data pipeline approved as production-ready. Architecture locked.

XAG/USD derived from live XAU price—no separate API call needed.

Week 6 focus: implement all 6 indicator overlays on the chart.

Action Items

| Assigned To | Task | Due |
| --- | --- | --- |
| Shanty | Add MA20 and MA50 overlay calculations and chart toggles | 28 Feb |
| Shanty | Add EMA12, EMA26, Bollinger Bands, and Fibonacci overlays | 3 Mar |
| Nasywa | Add RSI (14), MACD (12,26,9), ADX to Technical Analysis panel | 3 Mar |
| Cristine | Begin design of AI Prediction engine algorithm | 3 Mar |

# WEEK 6  |  25 FEBRUARY – 3 MARCH 2026

Focus: Technical Indicator Overlays

## Activity Log

| Date | Member(s) | Activity |
| --- | --- | --- |
| 27 Feb | Shanty | Implemented MA20 and MA50 overlays on CandlestickChart. Values computed client-side from OHLC data. Toggle buttons added to chart toolbar. |
| 3 Mar | Shanty | Added EMA12, EMA26, Bollinger Bands (SMA ± 2σ), and Fibonacci Retracement (23.6%, 38.2%, 50%, 61.8%). All 6 overlays independently toggleable. Validated against TradingView reference. |
| 3 Mar | Nasywa | Added RSI (14-period), MACD (12,26,9), and ADX calculations to Technical Analysis panel. Gauge and histogram displays added alongside the chart. |

## Minutes of Meeting  —  3 March 2026

Time: 19.00 – 20.00 WIB

Location: Online – Google Meet

Attendees: Cristine Valentina, Habil Baihaki Ramadhan, Johana Veronica Setiawan, Nasywa Chonifahtun Fiqrihiyah, Nisrina Izza Nur Aisyah, Shanty

Agenda

Demo all 6 indicator overlays (Shanty)

Review RSI/MACD/ADX panel output (Nasywa)

Plan Week 7: AI Prediction engine and News panel

Decisions Made

All 6 overlays approved. Chart module considered feature-complete.

Cristine to lead AI Prediction engine: rule-based synthesis of RSI, MACD, EMA cross, Bollinger, news sentiment.

Action Items

| Assigned To | Task | Due |
| --- | --- | --- |
| Cristine | Build AI Prediction engine (Bullish/Bearish probability, per-indicator reasoning) | 10 Mar |
| Cristine | Build dynamic News & Sentiment panel (price-aware headline generator) | 10 Mar |
| Habil | Research Telegram Bot API; design /api/telegram.ts proxy | 10 Mar |

# WEEK 7  |  4 – 10 MARCH 2026

Focus: AI Prediction Engine & News Sentiment Panel

## Activity Log

| Date | Member(s) | Activity |
| --- | --- | --- |
| 8 Mar | Cristine | Completed AI Prediction engine: synthesizes RSI, MACD, EMA cross, Bollinger Band position, news sentiment, and DXY correlation into a Bullish/Bearish probability (0–100%). Output includes confidence level, risk/reward ratio, and plain-English per-indicator reasoning. |
| 10 Mar | Cristine | Built dynamic News & Sentiment panel: headlines generated from price-direction templates (rising price → bullish headlines, falling → bearish). Sentiment score derived from AI prediction output. |
| 10 Mar | Habil | Researched Telegram Bot API. Designed /api/telegram.ts proxy architecture: accepts slug param, forwards to Telegram API server-side to bypass CORS. Ready for implementation in Week 8. |

## Minutes of Meeting  —  10 March 2026

Time: 19.30 – 20.30 WIB

Location: Online – Google Meet

Attendees: Cristine Valentina, Habil Baihaki Ramadhan, Johana Veronica Setiawan, Nasywa Chonifahtun Fiqrihiyah, Nisrina Izza Nur Aisyah, Shanty

Agenda

Demo AI Prediction output (Cristine)

Demo News & Sentiment panel (Cristine)

Plan Week 8: Telegram integration and Supabase auth

Decisions Made

AI Prediction engine approved. Algorithm output considered balanced and contextually appropriate.

News panel approved—dynamic generation accepted as alternative to paid news API.

Week 8: Habil + Johana to implement Telegram proxy and settings UI; Nisrina to implement Supabase auth.

Action Items

| Assigned To | Task | Due |
| --- | --- | --- |
| Habil, Johana | Implement /api/telegram.ts proxy and Telegram Settings UI | 13 Mar |
| Nisrina | Implement Supabase email/password auth and dual persistence | 13 Mar |
| All | Sprint review session at end of Week 8 | 13 Mar |

# WEEK 8  |  11 – 17 MARCH 2026

Focus: Telegram Integration, Supabase Auth & Bug Fix

## Activity Log

| Date | Member(s) | Activity |
| --- | --- | --- |
| 12 Mar | Habil, Johana | Implemented /api/telegram.ts Vercel Serverless proxy. Routes all Telegram Bot API calls server-side, bypassing CORS. Johana built Telegram Settings UI: bot token input, Chat ID detect button, connection status indicator. |
| 12 Mar | Nisrina | Implemented Supabase email/password auth. User profile (telegram_bot_token, chat_id, language, balance) stored in DB. Dual persistence: localStorage (offline-safe) + Supabase (cross-device sync). |
| 13 Mar | All | Sprint review: all features demoed (~60% of scope complete). Telegram Chat ID auto-detection bug reported—returns empty array when user hasn't messaged the bot yet. |
| 17 Mar | Habil, Johana | Fixed Telegram Chat ID bug: added onboarding instruction ('Send any message to your bot first') + polling retry with 5-second delay. Bug resolved and verified. |

## Minutes of Meeting  —  13 March 2026

Time: 20.00 – 21.00 WIB

Location: Online – Google Meet

Attendees: Cristine Valentina, Habil Baihaki Ramadhan, Johana Veronica Setiawan, Nasywa Chonifahtun Fiqrihiyah, Nisrina Izza Nur Aisyah, Shanty

Agenda

Sprint review: demo Telegram integration and Supabase auth

Report Telegram Chat ID bug and plan fix

Set Week 9 priorities

Decisions Made

Telegram proxy and auth approved. ~60% of total scope complete.

Chat ID bug fix: assigned to Habil + Johana. Due 17 March.

Week 9 priority: Price Alerts, Correlated Assets, Economic Calendar.

Action Items

| Assigned To | Task | Due |
| --- | --- | --- |
| Habil, Johana | Fix Telegram Chat ID bug (onboarding step + retry polling) | 17 Mar |
| Johana, Nasywa | Build Price Alert engine (threshold monitoring + Telegram notification) | 20 Mar |
| Nasywa, Shanty | Build Correlated Assets panel (DXY, US10Y, Oil, BTC derived values) | 21 Mar |
| Shanty | Build Economic Calendar (high-impact events, dynamically filtered) | 21 Mar |

# WEEK 9  |  18 – 24 MARCH 2026

Focus: Price Alerts, Correlated Assets & Economic Calendar

## Activity Log

| Date | Member(s) | Activity |
| --- | --- | --- |
| 19 Mar | Johana, Nasywa | Implemented Price Alert engine: monitors live price every tick against user-defined thresholds; fires formatted Telegram notification on breach; auto-disables after trigger to prevent repeated alerts. |
| 21 Mar | Nasywa | Completed Correlated Assets panel: DXY, US Treasury Yield (10Y), Crude Oil, Bitcoin values derived dynamically from live XAU price using correlation formulas. Each card shows value, correlation coefficient, and Bullish/Bearish signal. |
| 21 Mar | Shanty | Completed Economic Calendar: high-impact macroeconomic events (FOMC, US CPI, NFP, China PMI) shown for current and next week, filtered dynamically by system date. |
| 24 Mar | All | Mid-sprint check. All new features confirmed working. Remaining: Expert Analysis panel, Trading Simulator, i18n, final QA, and Vercel deployment. |

## Minutes of Meeting  —  24 March 2026

Time: 19.30 – 20.30 WIB

Location: Online – Google Meet

Attendees: Cristine Valentina, Habil Baihaki Ramadhan, Johana Veronica Setiawan, Nasywa Chonifahtun Fiqrihiyah, Nisrina Izza Nur Aisyah, Shanty

Agenda

Demo Price Alerts, Correlated Assets, Economic Calendar

Confirm deployment timeline

Plan Week 10: Expert Analysis, i18n, deployment

Decisions Made

Price Alerts, Correlated Assets, and Economic Calendar approved.

Production deployment target: goldaiprediction.vercel.app by 28 March.

No new features after 1 April—full QA focus from 2 April.

Action Items

| Assigned To | Task | Due |
| --- | --- | --- |
| Habil | Configure Vercel environment variables; deploy to goldaiprediction.vercel.app | 28 Mar |
| Cristine | Build Expert Analysis panel (5 analysts, dynamic price targets) | 28 Mar |
| Nisrina | Implement bilingual i18n system (English / Indonesian) using react-i18next | 1 Apr |

# WEEK 10  |  25 – 31 MARCH 2026

Focus: Expert Analysis, i18n & Production Deployment

## Activity Log

| Date | Member(s) | Activity |
| --- | --- | --- |
| 28 Mar | Cristine | Completed Expert Analysis panel: 5 analyst profiles with signal ratings (Strong Buy–Sell), price targets computed as % offsets from live price, historical accuracy %, and analysis rationale. |
| 28 Mar | Habil | Deployed full application to Vercel production. Environment variables (Supabase URL, anon key) configured in Vercel dashboard. goldaiprediction.vercel.app confirmed live. |
| 29 Mar | Nisrina | Completed bilingual i18n system with react-i18next. Language toggle in nav bar switches entire UI (all 9 tabs) instantly between English and Indonesian. Preference saved to localStorage and Supabase. |
| 31 Mar | All | End-of-week check: deployment live and stable. Expert Analysis and i18n confirmed working on production URL. One remaining major feature: Paper Trading Simulator. |

## Minutes of Meeting  —  31 March 2026

Time: 20.00 – 21.00 WIB

Location: Online – Google Meet

Attendees: Cristine Valentina, Habil Baihaki Ramadhan, Johana Veronica Setiawan, Nasywa Chonifahtun Fiqrihiyah, Nisrina Izza Nur Aisyah, Shanty

Agenda

Confirm goldaiprediction.vercel.app is live and stable

Review Expert Analysis and i18n on production

Plan Week 11: Trading Simulator + full integration QA

Decisions Made

Production deployment confirmed stable. CI/CD working (auto-build on push to main).

Week 11 is the final sprint: Trading Simulator due 1 April, full QA 2–5 April.

Presentation day: 7 April. No new features after 1 April.

Action Items

| Assigned To | Task | Due |
| --- | --- | --- |
| Habil, Johana | Complete Paper Trading Simulator (Long/Short, P&L, TP/SL, Telegram on close) | 1 Apr |
| All | Full integration QA: test every feature, not just your own | 5 Apr |
| All | Prepare individual presentation slides and rehearse speaking segments | 6 Apr |

# WEEK 11  |  1 – 7 APRIL 2026

Focus: Trading Simulator, Final QA & Presentation

## Activity Log

| Date | Member(s) | Activity |
| --- | --- | --- |
| 1 Apr | Habil, Johana | Completed Paper Trading Simulator: virtual balance, Long/Short positions at live price, real-time P&L per tick (P&L = Δprice × lotSize), Take Profit/Stop Loss auto-close with Telegram notification, manual close supported. |
| 1 Apr | All | Feature freeze. No new code commits after this date. |
| 2–4 Apr | All | Full integration QA. 11 bugs found and resolved: 5 UI alignment, 3 logic errors, 1 Telegram token URI-encoding, 1 race condition in tick simulation (NaN flash), 1 i18n hydration on initial load. All responsive breakpoints passed. |
| 5 Apr | All | Second QA pass: all 11 bugs confirmed resolved. No new critical issues. Documentation finalized (Software Engineer Report, MOM Log, FAQ). |
| 6 Apr | All | Final check on goldaiprediction.vercel.app. Presentation roles rehearsed. Habil: architecture; Cristine: AI & features; Johana: live demo; Nasywa: data pipeline; Shanty: charts & indicators; Nisrina: auth, i18n & Q&A. |
| 7 Apr | All | Final presentation delivered to Mr. Hendra Jayanto. Live demo of all 9 tabs on goldaiprediction.vercel.app. Positive feedback received. Project completed. |

## Minutes of Meeting  —  6 April 2026

Time: 20.00 – 21.30 WIB

Location: Online – Google Meet

Attendees: Cristine Valentina, Habil Baihaki Ramadhan, Johana Veronica Setiawan, Nasywa Chonifahtun Fiqrihiyah, Nisrina Izza Nur Aisyah, Shanty

Agenda

Final QA sign-off: confirm all 11 bugs resolved

Live check of goldaiprediction.vercel.app

Presentation roles and demo script confirmed

Team retrospective

Decisions Made

Platform declared PRODUCTION-READY. All features confirmed working.

No further code changes before presentation.

Presentation roles and order formally agreed by all members.

Future work logged: server-side Telegram alerts, backtesting engine, mobile app.

Action Items

| Assigned To | Task | Due |
| --- | --- | --- |
| All | Rehearse individual presentation segments independently | 7 Apr |
| Johana | Prepare and rehearse live demo script for all 9 platform tabs | 7 Apr |
| Habil | Prepare architecture diagram and data-flow slides | 7 Apr |
| Nisrina | Finalize FAQ document for anticipated Q&A | 7 Apr |